## Slide 1
AI USE CASE PORTFOLIO REVIEW
Readiness & Feasibility Assessment
for Priority AI Use Cases
TA · FA · MO Operations · Data Analytics
Prepared by Rana Das, Head of Engineering & AI Strategy – Liquid Alternatives
August 2026

## Slide 2
Executive Summary
23 use cases were logged across TA, FA, MO Operations and Data Analytics. Applying the agreed proceed criteria, 4 are ready to move forward now.
23
Use cases
reviewed
4
Recommended
to proceed
2
Quick wins
(low effort, ready now)
2
Strategic builds
(high value, phased)
19
Parked – blocked,
not yet scoped, or
non-AI led
Recommendation
▪ Sequence UC-021 and UC-022 immediately – both are low-risk, low-dependency and can be delivered within the current cycle.
▪ Approve UC-023 and UC-004 for Phase 2 scoping – highest business value on the portfolio, but each depends on wider system integration (NTAS, Neolink, Geneva, NAV control pack) and should share a common document-extraction service to avoid building the same capability twice.
▪ Revisit the 19 parked use cases on a quarterly cadence – most are blocked by group programmes (RECAP, Fenergo, Doc Factory, LCM) rather than by feasibility; re-score once those dependencies clear.
BNP Paribas – Liquid Alternatives | AI Use Case Portfolio Review
2

## Slide 3
Scoring Methodology
Every use case with a proposed approach was scored 1–5 across four dimensions, weighted into a single Overall Readiness Score.
◈
Business Impact
Weight: 30%
Scale of manual effort removed, error/risk reduction, client-facing benefit.
⚙
Technical Feasibility
Weight: 25%
Maturity of the AI approach – proven pattern (e.g. OCR+LLM extraction) vs. novel/unclear.
✓
Readiness
Weight: 25%
Data & systems availability today; whether delivery is blocked on another team's programme.
⚠
Risk / Governance
Weight: 20%
Regulatory sensitivity and control complexity – scored so 5 = simplest to govern.
Tiers
Quick Win
Overall ≥ 4.0
Ready now – low effort, no material blockers.
Strategic Priority
Overall 3.0–3.99
High value, phased delivery behind dependencies.
Parked
Not scored
Blocked, non-AI led, or not yet sufficiently defined.
BNP Paribas – Liquid Alternatives | AI Use Case Portfolio Review
3

## Slide 4
Prioritisation Matrix
Feasibility vs. Readiness – bubble size reflects Business Impact.
Readiness →
Feasibility →
1
5
1
5
QUICK WINS
STRATEGIC / PHASED
UC-022
UC-021
UC-023
UC-004
LEGEND
Quick Win
Strategic Priority
Bubble size = Business Impact
BNP Paribas – Liquid Alternatives | AI Use Case Portfolio Review
4

## Slide 5
Use Case Scorecard
Ranked by Overall Readiness Score (1–5 scale).
ID | Use Case | Impact | Feasibility | Readiness | Risk* | Overall | Tier
UC-022 | Client Trade File Processing | 4 | 5 | 5 | 4 | 4.50 | Quick Win
UC-021 | AI-Generated Security Callback Scripts | 3 | 5 | 5 | 4 | 4.20 | Quick Win
UC-023 | KYC Document Processing | 4 | 4 | 4 | 3 | 3.80 | Strategic Priority
UC-004 | Client Invoice Payment Processing | 5 | 4 | 3 | 2 | 3.65 | Strategic Priority
*Risk/Governance scored so 5 = simplest to govern (least regulatory/control complexity).
Reading the table: UC-022 and UC-021 need no cross-system integration and carry no open blockers — they can start immediately. UC-004 has the single largest benefit case but scores lowest on readiness because it spans three downstream systems (Neolink, Geneva, NAV control pack); it is recommended, not deferred, but sequenced.
BNP Paribas – Liquid Alternatives | AI Use Case Portfolio Review
5

## Slide 6
Use Case Detail
UC-022
QUICK WIN
Client Trade File Processing
Function: FA / MO Operations · Owner: Ruairi Scullion
PROBLEM
Trade files land via SFTP and are manually checked, filtered, macro-formatted and uploaded to Neolink every cycle.
PROPOSED APPROACH
Deterministic automation: detect the file, select relevant lines by rule, convert to Neolink format, load, notify the team. Final review/release stays with a human.
Impact
4
Feasibility
5
Readiness
5
Risk*
4
Overall: 4.50 / 5
RECOMMENDATION
Fast-track. This is rules-based software engineering, not model risk — clear owner, no blockers, human release gate retained.
UC-021
QUICK WIN
AI-Generated Security Callback Scripts
Function: TA Operations / BCIM · Owner: Kate McDermott
PROBLEM
Callback security questions for verifying investor bank-detail changes are drafted manually for every scenario — slow and inconsistent.
PROPOSED APPROACH
LLM generates scenario-specific security questions (e.g. redemption bank-detail changes) for staff to use on calls; output is used, not auto-actioned.
Impact
3
Feasibility
5
Readiness
5
Risk*
4
Overall: 4.20 / 5
RECOMMENDATION
Fast-track as a low-risk pilot. Single LLM prompt/service, no system integration, no blockers — deliverable within a sprint.
BNP Paribas – Liquid Alternatives | AI Use Case Portfolio Review
6

## Slide 7
Use Case Detail
UC-023
STRATEGIC PRIORITY
KYC Document Processing
Function: FA Operations · Owner: Unassigned
PROBLEM
Certified KYC PDFs arrive by email; a maker keys details into an NTAS GRID loader file by hand, a checker reviews before upload.
PROPOSED APPROACH
LLM/OCR extracts KYC data from the PDF into the GRID file format; human verifies (maker), existing checker upload step is retained.
Impact
4
Feasibility
4
Readiness
4
Risk*
3
Overall: 3.80 / 5
RECOMMENDATION
Proceed as a Phase 2 build. Extraction component can share a common OCR+LLM service with UC-004 rather than being built twice.
UC-004
STRATEGIC PRIORITY
Client Invoice Payment Processing
Function: FA Operations · Owner: Steve Smyth
PROBLEM
Invoice handling is manual end-to-end: email review, Neolink entry with 4-eye check, Geneva posting, NAV control pack entry, client confirmation.
PROPOSED APPROACH
OCR/LLM extracts invoice data from email, validates against ASL, posts payment in Neolink, books to Geneva, updates the NAV control pack, drafts client confirmation — 4-eye review retained at each control point.
Impact
5
Feasibility
4
Readiness
3
Risk*
2
Overall: 3.65 / 5
RECOMMENDATION
Proceed as a Phase 2 strategic build. Largest single benefit case but touches Neolink, Geneva and the NAV control pack — sequence behind system-integration readiness. An agent-based reference architecture (ingest → validate → 4-eye → Geneva post → control pack) has already been prototyped in-house and can seed delivery.
BNP Paribas – Liquid Alternatives | AI Use Case Portfolio Review
7

## Slide 8
Cross-Cutting Insight: Build Once, Reuse Twice
UC-004 and UC-023 both need the same underlying capability — sequencing them together avoids duplicated build cost.
UC-004
Client Invoice
Processing
Needs: document ingest → OCR → LLM field extraction → validation
SHARED SERVICE
Document Extraction
Microservice
OCR + LLM extraction, schema-validated output, human-in-the-loop verification gate — one component, two consumers.
UC-023
KYC Document
Processing
Needs: document ingest → OCR → LLM field extraction → GRID file build
Governance pattern common to all four use cases
▪ Human-in-the-loop retained at every control point (4-eye review, maker-checker, final release) — AI drafts, people decide.
▪ No use case removes an existing regulatory control; each automates the manual steps that feed into it.
▪ Consistent pattern simplifies model-risk and audit review — one governance conversation covers all four.
BNP Paribas – Liquid Alternatives | AI Use Case Portfolio Review
8

## Slide 9
The Parked Portfolio (19 use cases)
Not a rejection — most are blocked by dependencies outside this team, not by feasibility.
7
cases
Blocked by external / group dependency
UC-001, UC-002, UC-005, UC-007, UC-012, UC-013, UC-014
Depend on programmes outside this team's control (RECAP, Fenergo/Doc Factory, HOBART, LCM/KURE, Combo rollout). Track and re-assess as each lands.
3
cases
Broader transformation, not AI-led
UC-006, UC-008, UC-011
Data warehouse, client reporting and payments work is real, but the primary lever is process/industrial redesign — AI is a secondary enabler once the base is built.
9
cases
Not yet scoped
UC-003, UC-009, UC-010, UC-015, UC-016, UC-017, UC-018, UC-019, UC-020
Marked ‘to be discussed / elaborated in coming workshop’ or lack sufficient detail to assess. Candidates for the next scoping workshop.
BNP Paribas – Liquid Alternatives | AI Use Case Portfolio Review
9

## Slide 10
Recommended Roadmap
NOW
Quick Wins
▪ UC-021 – Security callback scripts
▪ UC-022 – Trade file processing
Build and deploy — no blockers, no cross-system dependency.
PHASE 2
Strategic Priority
▪ UC-023 – KYC document processing
▪ UC-004 – Invoice payment processing
Scope the shared extraction service first; sequence UC-004 behind Neolink/Geneva/NAV control pack integration confirmation.
ONGOING
Parked Portfolio
▪ Track 7 blocked use cases against owning programmes
▪ Re-score 9 unscoped use cases at next workshop
Quarterly review — re-enter the pipeline once dependencies clear.
BNP Paribas – Liquid Alternatives | AI Use Case Portfolio Review
10