Controlled Prompt Implementation Lifecycle

BNP Paribas Liquid Alternatives | Operational Process / User Implementation

# Purpose

Provide a compact SDLC-style framework for implementing prompts into operational processes in a controlled, auditable and user-safe manner.

The lifecycle ensures each prompt has a defined business purpose, approved usage, human oversight, data controls, testing evidence, sign-off and ongoing monitoring.

# Lifecycle Model

| Stage | Objective | Key Activities | Core Deliverable |
| --- | --- | --- | --- |
| 1. Identify | Confirm the right use case. | Define business problem, process scope, users, expected benefit and risk level. | Use case proposal |
| 2. Define | Capture requirements. | Document inputs, outputs, user roles, review steps, escalation rules and data restrictions. | Prompt requirements |
| 3. Design | Design the prompt and controls. | Create prompt structure, output format, review checklist and governance workflow. | Prompt design |
| 4. Build | Configure controlled prompt. | Build in approved platform, assign owner, set version control and access permissions. | Controlled prompt version |
| 5. Test | Validate before use. | Test sample cases, exceptions, data handling, accuracy, consistency and user acceptance. | Testing evidence |
| 6. Approve | Obtain formal sign-off. | Review risk, controls, data classification, SOP impact and readiness for go-live. | Approval record |
| 7. Deploy | Release to users. | Train users, update procedures, communicate permitted usage and activate monitoring. | Go-live confirmation |
| 8. Monitor | Operate under control. | Sample outputs, track usage, errors, escalations, feedback and control issues. | Monitoring report |
| 9. Change | Manage updates safely. | Assess changes, retest, reapprove material changes and maintain version history. | Change record |
| 10. Review | Recertify or retire. | Periodically confirm continued need, effectiveness, risk rating and control adequacy. | Review / recertification |

# Governance and Sign-Off

• Business Owner: confirms business need, scope and acceptable use.

• Process Owner / Operations Lead: confirms process fit, user readiness and operational control impact.

• Prompt Owner: maintains prompt wording, version history, testing pack and user guidance.

• Risk / Compliance / Controls: reviews data, regulatory, conduct and control implications where applicable.

• Technology / Platform Owner: confirms approved platform, access control, logging and security requirements.

# Minimum Control Expectations

• Approved use cases only; no uncontrolled production prompt usage.

• Human review remains mandatory; prompt output is support, not final approval.

• Approved data inputs only; confidential, client-sensitive or restricted data must follow BNP Paribas policy.

• Prompt library with owner, version number, approval status and review date.

• Testing evidence retained before go-live and after material changes.

• Usage, exceptions and quality issues monitored with escalation route defined.

# Compact RACI View

| Activity | Ops User | Team Lead | Process Owner | Risk / Compliance | Leadership |
| --- | --- | --- | --- | --- | --- |
| Use case identification | R | A | C | C | I |
| Prompt design and testing | R | A | C | C | I |
| Go-live approval | I | C | A | C | A |
| Ongoing monitoring | R | A | C | C | I |
| Material change approval | I | C | A | C | A |

R = Responsible | A = Accountable | C = Consulted | I = Informed

# Suggested Next Steps

• Select 2-3 low-to-medium risk operational use cases for pilot.

• Create a standard prompt template and approval checklist.

• Run controlled testing using historical or dummy cases.

• Agree sign-off route and monitoring cadence before production use.

Governance principle: controlled adoption, not uncontrolled experimentation.